Compose Desktop Build & VLCJ Integration – Debugging Report

Project: CloudsStreamMac

This report documents the issues, changes, fixes, and remaining problems encountered while

setting up a Kotlin Compose Desktop application with VLCJ video playback.

1. Initial Goal

- Kotlin Multiplatform (Android + Desktop)

- Reuse Android repositories

- Add VLCJ embedded video playback

2. ChainTech Video Player

- Unresolved references

- Poor desktop support

- Abandoned in favor of VLCJ

3. VLCJ Integration

- Installed VLC (Apple Silicon)

- Dependency: uk.co.caprica:vlcj:4.8.2

- Plays video inside the app

4. Major Errors

- No main class specified

- Plugin duplication

- Android DSL conflicts

- Missing compose compiler plugin

5. Main.kt

- Located in desktopMain

- main() function exists

- Gradle config was root cause

6. Android Conflicts

- applicationId, versionCode errors

- androidTarget missing

- Android DSL invalid for desktop

7. debugImplementation Error

- Android-only configuration

8. Kotlin 2.x Migration

- Required org.jetbrains.kotlin.plugin.compose

9. Coil / AsyncImage

- Android-only Coil used

- Fixed with coil-compose-desktop

10. TMDB / Ktor Errors

- Missing ktor dependencies in commonMain

11. Material3 Errors

- Missing compose.material3 dependency

12. Architectural Decision

- Temporarily drop Android

- Focus on desktop-first stability

13. Final Desktop Setup

- kotlin("jvm")

- org.jetbrains.compose

- org.jetbrains.kotlin.plugin.compose

14. Cleanup Commands

- Gradle cache cleared

- Fresh desktopRun

15. Status

Resolved:

- Main class

- Plugin duplication

- VLCJ path

Pending:

- Ktor commonMain

- Clean Android reintroduction

Recommendation:

Stabilize desktop first, modularize data layer, reintroduce Android later.