CloudsStreamMac –Learning Record

Purpose of this Document

This document is a condensed, structured memory extracted from a long debugging history.

It is designed to help both humans and AI systems quickly understand what happened,

what was tried, what failed, and what was learned — without repeating past mistakes.

Project Overview

• Project: CloudsStreamMac

• Stack: Kotlin Multiplatform + Compose Multiplatform

• Primary Target: Desktop JVM (macOS)

• Secondary Targets (paused): Android, iOS

Original Goal

Build a cross-platform streaming application with a shared UI and video playback,

starting with macOS and later extending to mobile platforms.

Key Experiments & Outcomes

1. Introduced a multiplatform video library early ® caused unresolved reference failures.

2. Updated SDK versions (compileSdk 36) ® necessary but not root cause.

3. Disabled iOS targets temporarily ® reduced noise but did not fix core issue.

4. Added dependencies explicitly to desktopMain ® confirmed deeper configuration conflict.

5. Cleared Gradle caches and IDE state ® ruled out corruption, not resolution.

6. Added repositories (jitpack, mavenCentral) ® dependency still unresolved.

Final Root Cause (Learned)

A video library with inconsistent Desktop JVM support poisoned the shared commonMain

during active Kotlin Multiplatform target changes, leading to a non-recoverable build state.

Final Decision

• Abandon the problematic video library

• Revert to a stable catalog-style Desktop app

• Reintroduce video later using platform-specific implementations (e.g., VLCJ for Desktop)

Rules Learned (High Value)

• Stabilize one platform fully before expanding targets

• Avoid video abstractions in commonMain early

• If Gradle resolves instantly but compilation fails, suspect configuration incoherence

• Resetting early is cheaper than endless debugging